## Slide 1: AI Text Detector Projeto Informática 2022/2023
Alexandre Gazur (102751)
Daniel Ferreira (102885)
Ricardo Pinto (103078)
João Matos (103182)

## Slide 2: Context and problem
AI text generators - ChatGPT
Many advantages but also disadvantages
Quick access to knowledge
Work aid
Lack of human touch
Trustworthy?
Misinformation
Misunderstanding
Non relevant output
Limited knowledge
2

## Slide 3: Goals
AI text detector (real time) as a browser extension
For any web user
Better web surfing experience
PDF documents
Flexible - language models and metrics
Website showing our work
3

## Slide 4: Expected results
Downloadable browser extension for Chrome and possibly other browsers
Overall evaluation of current website
Highlights AI generated text in websites and PDFs
Color palette
Intuitive UI allowing customization
Flexible software architecture
Project website documenting all our work
4

## Slide 5: Milestone 1 – Inception
21/02/2023 - 28/02/2023
Discuss problem, goals, expected results, tasks, solution
Module: Project website
  Task 1: Back-end (Daniel)
  Task 2: Front-end (Daniel)
  Task 3: Maintain it (Daniel)
5

## Slide 6: Milestone 2 - Elaboration
28/02/2023 - 14/03/2023
Identify, discuss, understand and refine the requirements, design and develop the architecture and the solution
Module: Language Model Configuration
  Task 1: Understand the language models' functionality (Alexandre)
  Task 2: Interface between extension and LMs (Alexandre)
Module: Extension
  Task 1: Front-end (Daniel)
  Task 2: Back-end Architecture (Ricardo, Alexandre)
  Task 3: Rest of Back-end (Ricardo)
6

## Slide 7: Milestone 3 - Construction
14/03/2023 - 23/05/2023
Begin developing a complete product, working through iterations
Complete a working prototype (1st iteration)
11/04/2023 - prototype and mid-term presentation
Develop further iterations (2, maybe 3)
Implement all requirements
Complete the implementation and test the software
Modules: Programming the AI
  Task 1: Interfacing LMs with app (Alexandre)
  Task 2: Developing AI detection (Ricardo, Alexandre)
7

## Slide 8: Milestone 4 - Transition
23/05/2023 - 06/06/2023
Roll out a beta test of the software
Find and fix bugs, work with beta testers to enhance performace and usability
Meet with project teacher, our client, to assess if product meets demands
Write documentation
Module: Documentation
  Task 1: Documentation of Language Models and how they interact with the product, intended for programmers (Alexandre)
  Task 2: Documentation of extension and how to use it, intended for users (Ricardo)
8

## Slide 9: Communication plan
Github repo (https://github.com/zzzzz151/AI-text-detector)
Project website (https://zzzzz151.github.io/AI-text-detector/)
Roles
  Ricardo: DevOps, AI Dev, Documenter, Back-End Dev
  Alexandre: LM Dev, Back-End Dev
  Diogo: Website Dev, Front-End Dev
9